## Slide 1: Review of WRFSI Upgrades and Enhancements (June 2002-June 2003)
John Smart, Brent Shaw, Paula McCaslin and Brian Jamison
NOAA/FSL

## Slide 2: Statement of Work - FY03 o Add remaining land state fields to WRFSI including: - Max snow albedo: fractional discontinuous 1deg global (Feb/March 2003) - Terrain slope categories: 1 deg global (March 2003) - Max/min greenness fraction: computed from existing global .144 deg 12 month greenness fraction (April 2003)

## Slide 3: o Coordinate with NCEP/NCAR/AFWA to add model background land states for consistent soil moisture, ground temp, frozen soil, etc. (Spring 2003) o Further develop GUI for initial software release (June 2003) o Enhance "ease of use" capabilities (Oct 2002) o Develop nesting capability (in progress) o Evaluate MODIS data as optional global land use data set (Summer 2003) o Prepare software tarfile for June 2003 tutorials Funding: AFWA (100K) NOAA ( 75K) FAA ( 25K)

## Slide 4: Prepare beta-release software tarfile for initial Noah testing
o Prepare remaining land states data for ingest by gridgen model software.
o Develop gridgen model software to ingest remaining land states data
o Add new land states to hinterp (pass through to WRF-LSM)
o Develop GUI; installation procedure; platform porting; graphics; and so forth
o New tarfile is now released with all enhancements
See www.wrf-model.org/si

## Slide 5: Future Work
o Add other land states (SST climatology)
o Make localization software more efficient (parallel)
o Enhancements to GUI
- add wrf.nl editing
- additional graphics: display SI meteorology
- add analysis configuration
o Others